| Product Change Notice (PCN) | TUUCI |
| --- | --- |

| Product Description: | MERITAGE FLAT CONNECTOR SYSTEM — MERITAGE 3-SEATER | Model No: | MERITAGE 3-SEATER | PCN No: | 00___ |
| --- | --- | --- | --- | --- | --- |

| PCN Mgr: _____________ | Quality / Test : | Training: SWI update — connector prep & seat-frame stations | Comments: Scope limited to flat connector system. Screw & hole specs pending Engineering validation (ECN §6). | Prepared: Douglas O'Keefe |
| --- | --- | --- | --- | --- |
| Date: __________ | Date: | Date: | Date: | Date: 07/14/2026 |

|  | Drawing Number | MAS Description | Revision Number | BOM Modification | New Release | Discontinue | Interchangeable | In Process | Finished Goods | Future Builds | Field | Page | # | Drawing Description |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1015301 | MER FLAT CONNECTOR — FRONT (×2) | B | X |  |  | X | U | U | U |  | 1 | 1015301 | ASSY MER HORZ CONNECTOR CONFIG 1 — FRONT: pre-fitted screw 1012919, 4 pre-drilled leg-insertion holes |
| 2 | 1015302 | MER FLAT CONNECTOR — BACK LEFT (×1) | B | X |  |  | X | U | U | U |  | 1 | 1015302 | ASSY MER HORZ CONNECTOR CONFIG 2 — BACK LEFT: pre-fitted screw 40204, LH orientation, 4 pre-drilled holes |
| 3 | 1016592 | MER FLAT CONNECTOR — BACK RIGHT (×1) | B | X |  |  | X | U | U | U |  | 1 | 1016592 | ASSY MER HORZ CONNECTOR CONFIG 3 — BACK RIGHT: pre-fitted screw 40204, RH orientation, 4 pre-drilled holes |
| 4 | 1012553 | CONNECTOR DWG — INCORRECT P/N |  |  |  | X |  |  |  |  |  |  |  | Superseded — drawing P/N corrected to 1015301 / 1015302 / 1016592 |
| 5 | MER BOM | MERITAGE 3-SEATER BOM |  | X |  |  |  |  |  |  |  |  |  | BOM: 2 connector types → 3 unique P/Ns, qty 2 / 1 / 1; screws 40200 & 1012934 removed from connector configs |
| 6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Disposition U - Use "as is" R - Rework S - Scrap Existing generic connectors: USE AS IS until pre-configured stock cuts in — no scrap. | Originator: ☐ Pdct. Development ☐ Customer ☐ Production ☐ Sales ☑ Other: Engineering / Continuous Improvement | ECN Pgs: 1 of 1 (ECN — Meritage Flat Connector System, DRAFT) Attached Pgs: 0 Release Date: ____________ |
| --- | --- | --- |

Summary Of Change:

1.  BOM & drawings corrected — 3 connector configurations, unique P/Ns: 1015301 front (qty 2), 1015302 back-left (qty 1), 1016592 back-right (qty 1). Connector CAD drawings corrected from erroneous P/N 1012553; left/right configurations explicitly defined.

2.  Connectors ship pre-configured from supplier — 1015301 fitted with screw 1012919; 1015302 / 1016592 fitted with screw 40204 in correct left/right orientation. Eliminates ~11 min 40 s of screw-swap / reorientation labor per unit.

3.  Leg-insertion holes pre-drilled — 4 holes per connector, per updated drawings. Removes ≥ 5 min of drilling from the seat-frame bottleneck (direct throughput gain).

Total recovery ≈ 16–18 min labor per unit across all Meritage SKUs sharing the flat connector system.

Action To Be Taken:

EFFECTIVITY:  First supplier PO after approval (date: __________)
S/N:  __________________
DATE:  __________________

1. UPDATE DOCUMENTATION — Meritage BOM(s) and connector drawings: correct P/Ns, define left/right configurations, add fitted-screw callouts and pre-drilled hole size/positions.

2. UPDATE SUPPLIER PO & WORK INSTRUCTIONS (VIETNAM) — order by configuration P/N; pre-fit screws; pre-drill holes. Supplier to confirm capability and cost/lead-time impact.

3. ENGINEERING VALIDATION BEFORE RELEASE — confirm screw specs (1012919 / 40204 are the working baseline) and formalize hole size/positions on the drawings.

4. UPDATE LINE SWI AFTER CUT-IN — remove screw-swap, reorientation, and drilling steps; re-balance the line with the recovered ~16–18 min/unit.

5. MATERIAL DISPOSITION — use generic connectors as-is until cut-in; excess screw stock 40200 / 1012934 to Supply Chain for disposition.

6. INCLUDE WITH THIS PCN — ECN (Meritage Flat Connector System) DRAFT.

| ☐ Pdct. Dev | ☐ Quality Ctrl | ☐ Supply Chain | ☐ Vietnam | ☐ Production | ☐ Sales | ☐ MAS | ☐ C.S. | ☐ Marketing | ☐ Account M. | ☐ COO | ☐ BOM |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DATE |  |  |  |  |  |  |  |  |  |  |  |
| INITIALS |  |  |  |  |  |  |  |  |  |  |  |

| CREW CHIEFS | Frames | Sewing | Cutting | Bases | Packing | Stamp | TUUCI Europe | Sales |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DATE |  |  |  |  |  |  |  |  |
| INITIALS |  |  |  |  |  |  |  |  |

DRAFT — FOR REVIEW.  PCN number, PCN Mgr, effectivity date, and release date to be assigned on release. Companion document: ECN — Meritage Flat Connector System (DRAFT).